LIKENESSLOCK

MVP Agent Implementation Specification

Consent you can verify.

Target: Monad Hyderabad V3 Hackathon
Build timebox: 5 hours
Version: 1.0 · Scope frozen for implementation
Date: 22 August 2026

DEFINITION OF DONE: Touch ID / passkey -> consent becomes active on Monad -> exact file verifies -> modified file fails -> passkey revoke -> original file becomes unauthorized.

# 0. How to Use This Specification

This document is the implementation contract for humans and coding agents. It deliberately removes optionality. If a coding agent proposes functionality that conflicts with this specification, the specification wins unless the team explicitly changes the scope freeze.

Engineer/Agent A owns Solidity, tests, deployment and ABI.

Engineer/Agent B owns WebAuthn/P256 serialization, shared authorization digest, relayer and transaction submission.

Engineer/Agent C owns UI, local file hashing, contract reads, verifier and demo polish.

All three must share the same ABI, digest field order, JSON shapes, environment variable names and route names.

HARD RULE: Do not add AI generation, deepfake detection, KYC, NFTs, tokens, IPFS, payments, cross-chain, dashboards or account abstraction before the complete demo works.

## Document map

| # | Section |
| --- | --- |
| 1 | Product Definition & Scope |
| 2 | Personas, Journeys & Product Requirements |
| 3 | State Model & Invariants |
| 4 | System Architecture |
| 5 | Smart Contract Specification |
| 6 | Passkey / WebAuthn Integration |
| 7 | Relayer & API |
| 8 | Frontend Application Architecture |
| 9 | UI/UX & Brand Kit |
| 10 | Route-by-Route Screen Specification |
| 11 | Security / Threat Model |
| 12 | Testing & Acceptance Criteria |
| 13 | Deployment Runbook |
| 14 | Five-Hour Execution Plan |
| 15 | Agent Work Packages & Prompts |
| 16 | Demo Script & Judge Narrative |
| 17 | Fallbacks, Risks & Kill Gates |
| 18 | Definition of Done / Submission Checklist |
| 19 | Reference Sources |

# 1. Product Definition & Scope

## 1.1 One-sentence product

LikenessLock turns likeness consent into a portable cryptographic authorization bound to an exact AI asset, declared purpose, and expiry.

## 1.2 Exact problem

A provenance record can establish that a file came from a certain tool or workflow, but that alone does not establish that a registered subject authorized the use of their likeness in this exact artifact. Permission records are also commonly trapped in a platform database, making independent verification and current revocation state difficult for third parties.

## 1.3 Primary and secondary USP

| Priority | USP | What the judge sees |
| --- | --- | --- |
| PRIMARY | Content-bound passkey consent | A real device/WebAuthn credential authorizes the exact file hash + purpose + expiry; the authorization is verified on Monad. |
| SECONDARY | Cryptographic revocation | The same credential revokes the permission; the exact original file immediately changes from VERIFIED to INVALID in the verifier. |

## 1.4 Scope boundary

| MUST BUILD | DO NOT BUILD |
| --- | --- |
| Real WebAuthn/P256 credential creation and assertion signing. | AI image generation. |
| On-chain subject registration with P256 public key. | Face recognition or deepfake detection. |
| Local SHA-256 hashing of an uploaded asset. | KYC or real-world identity verification. |
| Asset policy: exact content hash + purpose hash + expiry + required subjects. | C2PA integration. |
| Passkey-based grant verified in the contract. | IPFS or decentralized media storage. |
| Passkey-based revoke verified in the contract. | NFTs, token, DAO, marketplace. |
| Public verifier that recomputes the uploaded file hash and reads Monad state. | Licensing payments or royalties. |
| Clearly visible VALID / REVOKED / CONTENT MISMATCH states. | Cross-chain support. |
| Monad transaction hash and block number shown in the UI. | Account abstraction / smart-account framework. |
|  | Database, analytics, admin dashboard, notification center. |
|  | Mobile app. |
|  | Custom design system from scratch. |

SCOPE RATIONALE: The provided Startup Validation & Implementation Readiness template emphasizes bounded V1 scope, hard technical proofs and deferring components that do not map directly to the core value. This MVP follows that discipline.

## 1.5 Safe claims / prohibited claims

| Safe to say | Do not say |
| --- | --- |
| A registered WebAuthn/P256 credential authorized this exact content hash for this declared purpose and expiry. | The passkey automatically proves the credential holder is the real-world person in the image. |
| Anyone can independently read the current authorization state from Monad. | We detect every person in the image. |
| The authorization can be revoked and the verifier reflects that state. | Revocation deletes content from the internet. |
| The mechanism combines content binding, purpose/expiry binding, passkeys, on-chain verification and revocation. | We are the first-ever AI consent system. |

# 2. Personas, Journeys & Product Requirements

| Role | Hackathon persona | Goal | Trust assumption |
| --- | --- | --- | --- |
| Creator / issuer | Brand or AI content producer | Register one exact asset and request consent | May declare required subjects incorrectly; MVP does not solve subject discovery. |
| Subject | Alice/Bob pseudonymous demo identity | Review exact terms; approve or revoke with device credential | Passkey is already bound to the subject identity outside this MVP. |
| Verifier | Platform, reviewer, judge | Upload a file and independently check current authorization | Trusts Monad state and local hash computation, not a LikenessLock database. |

## 2.1 End-to-end user journey

1.  Register Alice passkey; extract P256 public key; register qx/qy on Monad.

2.  Optionally register Bob; two-subject demo is preferred but not required for the primary USP.

3.  Creator uploads `likenesslock-original.png`; browser computes SHA-256 of exact file bytes.

4.  Creator enters purpose, expiry and required subject IDs; UI creates an asset passport on Monad.

5.  Alice sees exact file fingerprint, purpose and expiry, then presses Approve with Passkey.

6.  Browser/WebAuthn creates an assertion over the frozen authorization digest.

7.  Relayer submits the assertion; contract independently verifies it and marks Alice Active.

8.  After all required subjects are Active, asset status becomes VALID.

9.  Public verifier uploads original file -> hash resolves -> VALID.

10.  Public verifier uploads edited file -> different hash -> no matching passport / mismatch.

11.  Alice or Bob revokes with passkey -> contract state changes -> original file now returns INVALID.

## 2.2 Functional requirements

| ID | Requirement | Acceptance intent |
| --- | --- | --- |
| FR-001 | Subject registration | Create a WebAuthn P256 credential; register its qx/qy; derive subjectId on-chain. |
| FR-002 | Local content hashing | Compute SHA-256 from exact browser file bytes; media never needs to leave the browser. |
| FR-003 | Policy creation | Persist contentHash, purposeHash, expiry and required subjects in the contract. |
| FR-004 | Consent review | Before signing, show fingerprint, human-readable purpose and expiry in the UI. |
| FR-005 | Grant authorization | Sign a contract-reconstructable digest with the subject WebAuthn credential and verify it on-chain. |
| FR-006 | Revocation | Sign a distinct REVOKE digest; change state from Active to Revoked. |
| FR-007 | Replay protection | Subject nonce is committed to every authorization and increments after success. |
| FR-008 | Public verification | Given file bytes, resolve content hash to passport and read live consent/expiry state. |
| FR-009 | Audit evidence | Show tx hash and receipt block for asset creation / grant / revoke. |
| FR-010 | No-wallet subject UX | Subject does not need MetaMask or gas; relayer submits the transaction. |

## 2.3 Non-functional requirements

No server database is required for MVP correctness.

No secret key is exposed to the client bundle.

UI must remain usable if explorer links are unavailable.

Contract reads are the source of truth for status; do not mock VERIFIED/REVOKED state.

Every write action must disable double-submit until transaction completion/failure.

All network-specific values must be environment-configurable.

Browser UI must work on the final HTTPS deployment origin used for WebAuthn.

# 3. State Model & Invariants

Asset validity =

asset exists

AND current time <= expiresAt

AND activeConsentCount == requiredSubjectCount

Subject consent states:

NONE --grant--> ACTIVE --revoke--> REVOKED --grant--> ACTIVE

Any of the following makes verification fail:

no passport for the content hash

uploaded content hash != registered content hash

current time > expiresAt

at least one required subject is not ACTIVE

## 3.1 Consent transitions

| Current | Action | Next | Counter effect | Allowed? |
| --- | --- | --- | --- | --- |
| None | Grant | Active | activeCount + 1 | Yes |
| Active | Grant | Active | none | Reject duplicate |
| Active | Revoke | Revoked | activeCount - 1 | Yes |
| Revoked | Revoke | Revoked | none | Reject duplicate |
| Revoked | Grant | Active | activeCount + 1 | Yes; reauthorization uses new nonce |

## 3.2 Asset verification reasons

| Result | Condition | UI status |
| --- | --- | --- |
| NO_PASSPORT | No assetId mapped for computed contentHash | No passport found for this exact file |
| EXPIRED | Passport exists but block.timestamp > expiresAt | Consent expired |
| INCOMPLETE | One or more required subjects are None/Revoked | Consent invalid |
| VALID | All required subjects Active and not expired | Consent verified |

# 4. System Architecture

CREATOR / SUBJECT BROWSER

|

|  Next.js + shadcn/ui

|  local SHA-256 + WebAuthn

v

+-----------------------------+

|        LikenessLock UI      |

| /create /asset/:id /verify  |

+---------------+-------------+

|

| WebAuthn assertion / read calls

v

+-----------------------------+

| Next.js API Relayer         |

| schema validation + gas     |

+---------------+-------------+

|

| viem writeContract

v

+-----------------------------+

|       Monad EVM Contract    |

|     LikenessLock.sol        |

|                             |

| WebAuthn.verify(..., UV=true)|

+---------------+-------------+

|

| P256 verification

v

+-----------------------------+

| Monad P256 precompile       |

| 0x0100 / EIP-7951 / 6900gas|

+-----------------------------+

## 4.1 Trust boundaries

| Boundary | Trusted for | Not trusted for |
| --- | --- | --- |
| Browser | Shows terms; obtains WebAuthn assertion; hashes local file | Cannot directly decide on-chain validity. |
| Relayer | Pays gas; serializes fixed contract calls | Cannot fabricate valid subject authorization. |
| Smart contract | Stores policy/state; reconstructs digest; enforces transitions | Does not prove external legal identity by itself. |
| Monad P256 precompile | Native P256 signature primitive | Does not validate product semantics; contract does. |
| Explorer | Human-readable transaction evidence | Not required for application correctness. |

## 4.2 Data placement

| Data | Location | Reason |
| --- | --- | --- |
| Media bytes | User device only | Avoid storage, privacy and IPFS scope. |
| SHA-256 content hash | On-chain | Exact asset fingerprint / lookup key. |
| Purpose text | UI; optionally local/demo metadata | Keep readable text off-chain; contract stores purposeHash. |
| Purpose hash | On-chain | Cryptographically binds signed authorization to declared terms. |
| P256 public key | On-chain | Required for WebAuthn/P256 verification. |
| Credential ID | Browser localStorage | Required to select credential; not needed on-chain. |
| Display aliases Alice/Bob | Browser localStorage/demo fixtures | Pseudonymous UX; not PII in contract. |
| Consent state/nonces | On-chain | Shared source of truth and replay protection. |

# 5. Smart Contract Specification

## 5.1 Files and dependencies

contracts/src/LikenessLock.sol

contracts/test/LikenessLock.t.sol

contracts/script/Deploy.s.sol

Dependency: @openzeppelin/contracts/utils/cryptography/WebAuthn.sol

## 5.2 Data structures

struct Subject {

bytes32 qx;

bytes32 qy;

bool exists;

}

struct Asset {

bytes32 contentHash;

bytes32 purposeHash;

uint64 expiresAt;

uint32 activeConsentCount;

bool exists;

bytes32[] requiredSubjects;

}

enum ConsentState { None, Active, Revoked }

## 5.3 Storage

mapping(bytes32 => Subject) public subjects;

mapping(bytes32 => Asset) private assets;

mapping(bytes32 => bytes32) public assetByContentHash;

mapping(bytes32 => mapping(bytes32 => bool)) public isRequired;

mapping(bytes32 => mapping(bytes32 => ConsentState)) public consentStates;

mapping(bytes32 => uint256) public nonces;

## 5.4 Frozen external interface

interface ILikenessLock {

struct WebAuthnAuth {

bytes32 r;

bytes32 s;

uint256 challengeIndex;

uint256 typeIndex;

bytes authenticatorData;

string clientDataJSON;

}

enum ConsentState { None, Active, Revoked }

function registerSubject(bytes32 qx, bytes32 qy)

external returns (bytes32 subjectId);

function createAsset(

bytes32 contentHash,

bytes32 purposeHash,

uint64 expiresAt,

bytes32[] calldata requiredSubjects

) external returns (bytes32 assetId);

function grantConsent(

bytes32 assetId,

bytes32 subjectId,

WebAuthnAuth calldata auth

) external;

function revokeConsent(

bytes32 assetId,

bytes32 subjectId,

WebAuthnAuth calldata auth

) external;

function getAssetIdByContentHash(bytes32 contentHash)

external view returns (bytes32 assetId);

function getAssetStatus(bytes32 assetId)

external view returns (

uint256 active,

uint256 required,

bool valid,

bool expired

);

function getConsentState(bytes32 assetId, bytes32 subjectId)

external view returns (ConsentState);

function getRequiredSubjects(bytes32 assetId)

external view returns (bytes32[] memory);

}

## 5.5 Authorization digest

bytes32 digest = keccak256(

abi.encode(

ACTION_GRANT,          // keccak256("LIKENESSLOCK_GRANT_V1")

block.chainid,

address(this),

assetId,

asset.contentHash,

asset.purposeHash,

asset.expiresAt,

subjectId,

nonces[subjectId]

)

);

bytes memory challenge = abi.encodePacked(digest);

require(

WebAuthn.verify(

challenge,

auth,

subject.qx,

subject.qy,

true // require user verification: biometric/PIN when authenticator supports it

),

"INVALID_WEBAUTHN_AUTH"

);

For revoke, use the same domain fields with ACTION_REVOKE = keccak256("LIKENESSLOCK_REVOKE_V1"). The contract, not the client, reads contentHash/purposeHash/expiresAt from storage when reconstructing the digest.

## 5.6 Events

event SubjectRegistered(bytes32 indexed subjectId, bytes32 qx, bytes32 qy);

event AssetCreated(bytes32 indexed assetId, bytes32 indexed contentHash, bytes32 purposeHash, uint64 expiresAt);

event ConsentGranted(bytes32 indexed assetId, bytes32 indexed subjectId, uint256 nonceUsed);

event ConsentRevoked(bytes32 indexed assetId, bytes32 indexed subjectId, uint256 nonceUsed);

## 5.7 Mandatory checks

Registration rejects duplicate subjectId; optionally validate public key with OpenZeppelin P256.isValidPublicKey if available in pinned version.

createAsset rejects zero contentHash, empty requiredSubjects, duplicate required subjects, unknown subjects, expired/past expiry, duplicate contentHash.

grantConsent requires asset exists, subject exists, subject is required, current state != Active, current time <= expiresAt.

revokeConsent requires asset exists, subject exists, subject is required, current state == Active.

Both grant/revoke reconstruct expected digest, require WebAuthn.verify(..., true), mutate state, then increment nonce.

Use checks-effects-interactions; there are no external calls except deterministic precompile/library verification.

IMPLEMENTATION WARNING: Do not call the Monad P256 precompile directly for a full WebAuthn assertion unless you also reproduce WebAuthn clientDataJSON/authenticatorData hashing and validation correctly. Prefer OpenZeppelin WebAuthn.sol; it handles the WebAuthn assertion and uses P256 verification underneath.

# 6. Passkey / WebAuthn Integration

## 6.1 Recommended client library

Use the current Ox `WebAuthnP256` module. It exposes `createCredential`, `sign`, publicKey.x/y, signature.r/s, and the metadata fields needed by OpenZeppelin WebAuthnAuth.

import { WebAuthnP256 } from 'ox'

const credential = await WebAuthnP256.createCredential({

name: 'Alice - LikenessLock',

})

const { metadata, signature } = await WebAuthnP256.sign({

credentialId: credential.id,

challenge: digestHex,

})

## 6.2 Registration flow

1.  WebAuthnP256.createCredential({ name })

2.  Receive credential.id and publicKey { x, y }

3.  Convert x/y to 32-byte hex values

4.  subjectId = keccak256(qx || qy) in the contract

5.  Store credentialId + displayName locally in the browser for the demo

6.  Register qx/qy on Monad through the relayer

## 6.3 Consent/revoke flow

1.  Read asset + subject nonce from Monad

2.  Reconstruct the exact digest the contract will expect

3.  Call WebAuthnP256.sign({ credentialId, challenge: digestHex })

4.  Convert Ox result into OpenZeppelin WebAuthnAuth:

5.     - signature.r -> bytes32

6.     - signature.s -> bytes32

7.     - metadata.challengeIndex

8.     - metadata.typeIndex

9.     - metadata.authenticatorData -> bytes

10.     - metadata.clientDataJSON -> string

11.  POST auth object to relayer

12.  Relayer submits grantConsent/revokeConsent

13.  Contract calls OpenZeppelin WebAuthn.verify(..., requireUV=true)

14.  OpenZeppelin performs WebAuthn checks and P256 verification; on Monad the native P256 precompile is available at 0x0100.

## 6.4 WebAuthnAuth mapping

| Contract field | Ox source | Encoding |
| --- | --- | --- |
| r | signature.r | 32-byte hex / bytes32 |
| s | signature.s | 32-byte hex / bytes32 |
| challengeIndex | metadata.challengeIndex | uint256 |
| typeIndex | metadata.typeIndex | uint256 |
| authenticatorData | metadata.authenticatorData | hex bytes |
| clientDataJSON | metadata.clientDataJSON | UTF-8 string |

## 6.5 RP/origin requirement

WebAuthn credentials are relying-party/origin scoped. Deploy the web app early to the final HTTPS origin and create demo credentials there. If the final domain changes, create fresh credentials. Keep localhost as a fallback secure context during development.

T+90 HARD GATE: Before UI polishing, prove a real browser credential can produce an assertion that the deployed Monad contract accepts. If this fails, execute the documented device-key P256 fallback immediately.

# 7. Relayer & API Specification

## 7.1 Purpose

Subjects should not need MetaMask, MON, seed phrases or gas. The relayer submits a fixed set of transactions. Authorization still comes from the passkey signature and is independently verified by the contract.

## 7.2 API

POST /api/relay

Content-Type: application/json

Request variants:

{ "action": "registerSubject", "qx": "0x...", "qy": "0x..." }

{ "action": "createAsset",

"contentHash": "0x...",

"purposeHash": "0x...",

"expiresAt": 1787...,

"requiredSubjects": ["0x...", "0x..."] }

{ "action": "grantConsent",

"assetId": "0x...",

"subjectId": "0x...",

"auth": { "r":"0x...", "s":"0x...", "challengeIndex":23,

"typeIndex":1, "authenticatorData":"0x...",

"clientDataJSON":"{...}" } }

{ "action": "revokeConsent", ...same shape as grant... }

Success response:

{ "ok": true, "txHash": "0x...", "blockNumber": "..." }

Failure response:

{ "ok": false, "code": "INVALID_SIGNATURE", "message": "..." }

## 7.3 Relayer security constraints

Never expose RELAYER_PRIVATE_KEY via NEXT_PUBLIC variables or browser code.

Endpoint must accept a fixed action enum, not arbitrary target/calldata.

Validate hex lengths, timestamps, required-subject array size and WebAuthnAuth schema before sending.

Return sanitized product errors plus tx hash/block; server logs may contain raw RPC errors.

UI should prevent accidental duplicate submissions. Contract state/nonce remains the ultimate protection.

# 8. Frontend Application Architecture

web/

├── app/

│   ├── page.tsx

│   ├── identity/page.tsx

│   ├── create/page.tsx

│   ├── asset/[assetId]/page.tsx

│   ├── verify/page.tsx

│   └── api/relay/route.ts

├── components/

│   ├── ui/

│   ├── consent-passport.tsx

│   ├── passkey-button.tsx

│   ├── file-dropzone.tsx

│   ├── subject-row.tsx

│   └── transaction-link.tsx

└── lib/

├── monad.ts

├── contract.ts

├── passkey.ts

├── authorization.ts

├── hash-file.ts

├── purpose.ts

└── demo-subjects.ts

## 8.1 Shared TypeScript types

export type Hex = `0x${string}`

export type DemoSubject = {

displayName: string

subjectId: Hex

credentialId: string

qx: bigint

qy: bigint

}

export type ConsentStatus = 'none' | 'active' | 'revoked'

export type AssetView = {

assetId: Hex

contentHash: Hex

purpose: string

purposeHash: Hex

expiresAt: number

requiredSubjects: Hex[]

activeCount: number

requiredCount: number

valid: boolean

expired: boolean

}

export type RelayRequest = {

action: 'registerSubject' | 'createAsset' | 'grantConsent' | 'revokeConsent'

args: unknown

}

## 8.2 File hashing

export async function hashFile(file: File): Promise<`0x${string}`> {

const bytes = await file.arrayBuffer()

const digest = await crypto.subtle.digest('SHA-256', bytes)

return `0x${[...new Uint8Array(digest)].map(b => b.toString(16).padStart(2,'0')).join('')}`

}

## 8.3 Purpose normalization

Freeze one deterministic rule on both creator and display flows: trim leading/trailing whitespace and collapse internal repeated whitespace to one space. Hash UTF-8 normalized text with keccak256. Store the readable string only in the UI/demo state; contract stores purposeHash.

## 8.4 Contract reads

getAssetIdByContentHash(contentHash)

getAssetStatus(assetId)

getRequiredSubjects(assetId)

getConsentState(assetId, subjectId)

nonces(subjectId)

# 9. UI/UX & Brand Kit

## 9.1 Design intent

Visual language: clean trust/security product with Monad-purple accent. Avoid NFT-marketplace styling, 3D coins, overloaded gradients and generic “Web3” graphics.

## 9.2 Component system

| Layer | Choice | Rule |
| --- | --- | --- |
| Primitives | shadcn/ui | Use source components; do not create a second design system. |
| Icons | Lucide | Use functional icons only. |
| Animation | Motion | Only short state transitions. |
| Optional effect | Magic UI Border Beam | Use only around successful ConsentPassport if stable. |
| Brand signal | Monad purple + “Built on Monad” badge | LikenessLock remains a distinct product identity. |

## 9.3 Design tokens

--background: #08060F;

--surface: #0E091C;

--surface-raised: #171128;

--primary: #6E54FF;

--primary-soft: #DDD7FE;

--text-primary: #FFFFFF;

--text-secondary: #A7A1B5;

--border: rgba(255,255,255,0.10);

--verified: #39D98A;

--warning: #FFAE45;

--revoked: #FF5C7A;

## 9.4 Typography & geometry

| Element | Spec |
| --- | --- |
| Headings/body | Inter; fallback Arial/system sans |
| Hashes/tx/block | Roboto Mono or system monospace |
| Card radius | 16 px |
| Button/input radius | 10 px |
| Status badge radius | 999 px |
| Final status text | 28-32 px |
| 2 / 2 count | 44-52 px |
| Hash labels | 12-14 px monospace |

## 9.5 ConsentPassport component

┌─────────────────────────────────────────┐

│  LIKENESSLOCK                    MONAD  │

│                                         │

│  AI Campaign #0042                      │

│  Fingerprint  8a24...e19c               │

│                                         │

│  ● Alice                         ACTIVE │

│  ● Bob                           ACTIVE │

│                                         │

│  Purpose: Commercial AI advertisement  │

│  Valid until: 23 Aug 2026               │

│                                         │

│             ✓ CONSENT VERIFIED          │

│                    2 / 2                │

│                                         │

│  Verified on Monad · Block #...         │

└─────────────────────────────────────────┘

# 10. Route-by-Route Screen Specification

| Route | Purpose | Must show | Primary action |
| --- | --- | --- | --- |
| / | Explain in <10 sec | Hero, one-sentence problem, two CTAs, demo ConsentPassport | Create Passport / Verify Asset |
| /identity | Register passkey | Display alias, Create Passkey, subjectId, on-chain registered state | Create Passkey |
| /create | Create exact asset policy | Dropzone, SHA-256, purpose, expiry, required subjects | Create Passport on Monad |
| /asset/[assetId] | Consent/revoke | Live ConsentPassport, exact terms, subject-specific action | Approve with Passkey / Revoke Consent |
| /verify | Independent verification | Dropzone, computed hash, resolved passport, reasoned status | No wallet/action required |

## 10.1 Landing page

Headline: AI media should prove the people in it said yes.

Subtext: Bind consent to the exact asset, purpose and expiry with a passkey verified on Monad.

CTA: [Create Consent Passport]  [Verify an Asset]

Badge: Built on Monad

## 10.2 Identity registration

Pseudonymous display name (Alice/Bob) is local-only.

System WebAuthn dialog is the biometric UI; do not create a fake biometric modal.

After on-chain registration show shortened subjectId and transaction evidence.

## 10.3 Create passport

Drag/drop file and immediately show local SHA-256.

Purpose field and expiry field are mandatory.

Subject picker reads locally registered demo subjects.

On success show transaction and navigate to asset detail.

## 10.4 Asset consent page

Always show exact fingerprint, purpose and expiry before passkey action.

Loading sequence: Authenticating -> Verifying on Monad -> Consent recorded.

If Active, replace Grant with Revoke; use confirm dialog.

Refresh/read contract after receipt; do not infer state optimistically for final demo.

## 10.5 Verifier

| Case | Display |
| --- | --- |
| Exact original + all Active | Large green CONSENT VERIFIED; count; subject states; purpose/expiry. |
| Exact original + revoked/incomplete | Large red CONSENT INVALID; identify revoked/missing subject. |
| Exact original + expired | Large red CONSENT EXPIRED. |
| Edited/unregistered file | Large red NO PASSPORT FOR THIS EXACT FILE; show computed fingerprint. |

# 11. Security / Threat Model

| Threat | MVP control | Residual limitation |
| --- | --- | --- |
| Relayer forges consent | Contract verifies subject WebAuthn/P256 assertion | Relayer can censor/delay submission, not forge it. |
| Replay old grant/revoke | Per-subject nonce + chainId + contract + action in digest | Signature remains publicly observable but unusable after nonce changes. |
| Grant signature used as revoke | Different action domain constants | None if digest implementation is identical client/contract. |
| Signature moved across chain/contract | chainId + address(this) in digest | None for configured deployment. |
| Terms changed after signing | Contract reconstructs purpose/content/expiry from immutable asset state | New terms require new asset/policy in MVP. |
| File modified | SHA-256 exact bytes | Semantically identical re-encoding still creates a different fingerprint; intentional exact-asset semantics. |
| Creator omits subject | Not solved | Subject discovery/face matching is out of scope. |
| Credential not actually real person | Not solved by passkey alone | Identity enrollment/binding is external to MVP. |
| Secret relayer key leaks | Server-only env, hackathon-only funded key | No production HSM/key management in MVP. |
| WebAuthn RP mismatch | Use final HTTPS origin and fresh credentials | Changing domain requires re-registration. |

## 11.1 Privacy

Do not upload media to the relayer.

Do not store biometric data; WebAuthn authenticators do not expose biometrics to the app.

Do not store passkey private keys.

Avoid real names in demo; use pseudonyms.

Credential IDs remain browser-side for MVP.

# 12. Testing & Acceptance Criteria

| ID | Area | Pass condition |
| --- | --- | --- |
| AT-01 | Registration | Create a real WebAuthn credential; qx/qy are extracted; subject registration transaction succeeds; subjectId is returned. |
| AT-02 | Asset creation | Upload original demo file; browser SHA-256 is computed; createAsset succeeds; contentHash -> assetId lookup resolves. |
| AT-03 | Consent grant | The correct passkey signs the expected challenge and grantConsent succeeds. A malformed or wrong challenge fails. |
| AT-04 | Replay resistance | Re-submitting the same signed grant after nonce consumption fails. |
| AT-05 | Status | After all required subjects are Active and before expiry, getAssetStatus.valid == true. |
| AT-06 | Tamper detection | Uploading an edited file produces a different hash and does not resolve to the original passport. |
| AT-07 | Revoke | The active subject signs REVOKE; revokeConsent succeeds; valid becomes false. |
| AT-08 | Wrong subject | A non-required subject cannot grant consent for the asset. |
| AT-09 | Expiry | An expired asset returns valid == false even if all consents remain Active. |
| AT-10 | Relayer trust | Changing relayer caller does not change authorization semantics; invalid P256/WebAuthn auth still reverts. |

## 12.1 Minimum negative tests

Wrong nonce reverts.

Wrong action digest reverts.

Wrong assetId reverts.

Wrong subject/public key reverts.

Non-required subject reverts.

Duplicate grant cannot double-increment.

Duplicate revoke cannot underflow/decrement twice.

Expired asset never verifies valid.

## 12.2 UI smoke test

1.  Register Alice passkey; extract P256 public key; register qx/qy on Monad.

2.  Optionally register Bob; two-subject demo is preferred but not required for the primary USP.

3.  Creator uploads `likenesslock-original.png`; browser computes SHA-256 of exact file bytes.

4.  Creator enters purpose, expiry and required subject IDs; UI creates an asset passport on Monad.

5.  Alice sees exact file fingerprint, purpose and expiry, then presses Approve with Passkey.

6.  Browser/WebAuthn creates an assertion over the frozen authorization digest.

7.  Relayer submits the assertion; contract independently verifies it and marks Alice Active.

8.  After all required subjects are Active, asset status becomes VALID.

9.  Public verifier uploads original file -> hash resolves -> VALID.

10.  Public verifier uploads edited file -> different hash -> no matching passport / mismatch.

11.  Alice or Bob revokes with passkey -> contract state changes -> original file now returns INVALID.

NO MOCKS IN FINAL DEMO: The final VALID/REVOKED result must be read from the deployed contract. A mocked transaction or status screen does not satisfy the MVP.

# 13. Deployment Runbook

## 13.1 Environment

NEXT_PUBLIC_MONAD_CHAIN_ID=10143

NEXT_PUBLIC_MONAD_RPC_URL=<rpc>

NEXT_PUBLIC_CONTRACT_ADDRESS=<address>

NEXT_PUBLIC_BLOCK_EXPLORER_BASE_URL=<explorer>

MONAD_RPC_URL=<server rpc>

RELAYER_PRIVATE_KEY=<server-only funded hackathon key>

At the time this spec was written, official Monad documentation lists testnet chain ID 10143 and mainnet chain ID 143. If Monad Hyderabad V3 provides a venue-specific RPC/network, use the organizer-provided configuration and keep the values environment-driven.

## 13.2 Deployment order

1.  Fund hackathon relayer/deployer wallet.

2.  Compile/test contract.

3.  Deploy LikenessLock.sol.

4.  Record ABI, address, deployment tx.

5.  Deploy web app to final HTTPS origin.

6.  Create fresh passkeys on that origin.

7.  Register Alice/Bob.

8.  Create demo asset.

9.  Run grant, verify, tamper, revoke end-to-end.

10.  Record backup demo video.

## 13.3 Demo assets

demo-assets/

├── likenesslock-original.png

└── likenesslock-edited.png

The edited asset should have a small visible difference so the audience understands why the fingerprint changes. Do not rely on metadata-only changes that a judge cannot see.

# 14. Five-Hour Execution Plan

| Time | Exit criterion |
| --- | --- |
| 00:00-00:20 | Freeze contract/interface, environment variables, routes, design tokens, owner split. Create Vercel project immediately so WebAuthn is tested on the final HTTPS origin early. |
| 00:20-00:45 | Deploy contract skeleton to Monad; prove read/write RPC. Bootstrap Next.js/shadcn and the four core screens. |
| 00:45-01:15 | Create real WebAuthn P256 credential in browser; extract qx/qy; sign deterministic challenge with Ox. |
| 01:15-01:30 | HARD GATE: submit a WebAuthn assertion to a minimal contract path and prove WebAuthn/P256 verification succeeds on Monad. |
| 01:30-02:15 | Implement subject registration, asset creation, content hashing, purpose/expiry, and asset detail page. |
| 02:15-03:00 | Complete grant flow. Target two demo subjects only if stable; one subject is acceptable fallback. Show active count and tx proof. |
| 03:00-03:30 | Implement revoke flow, active-count accounting, expiry logic, and on-chain status reads. |
| 03:30-04:00 | Build /verify: local SHA-256 -> contentHash lookup -> active consent state. Prepare original and one-byte/visual edited file. |
| 04:00-04:30 | Polish only critical UI: Consent Passport, large status states, tx link, block number, loading/error feedback. |
| 04:30-05:00 | Feature freeze. Deploy. Run full demo three times. Record backup video and capture transaction hashes/screenshots. |

CRITICAL PATH: The WebAuthn -> OpenZeppelin WebAuthn -> Monad P256 verification path is the only P0 technical risk. Treat T+90 as a hard decision point.

# 15. Agent Work Packages & Prompts

## 15.1 Shared interface freeze

Contract ABI/function names

WebAuthnAuth field names/types

Authorization digest fields and order

Environment variable names

Routes

TypeScript Hex/Asset/Subject types

## 15.2 Agent A - Smart contract

PROMPT: Implement only the frozen LikenessLock.sol and tests. Use OpenZeppelin WebAuthn verification with requireUV=true. Preserve digest order exactly. Implement nonce replay protection, required-subject checks, active-count invariants, expiry, contentHash lookup, events/views, and deploy to Monad. Do not add NFTs, tokens, upgradeability, ownership frameworks or unrelated features.

## 15.3 Agent B - Passkey & relayer

PROMPT: Implement Ox WebAuthnP256 credential creation and signing, exact WebAuthnAuth encoding, the shared authorization digest helper, and the constrained Next.js relayer. Do not accept arbitrary calldata. First milestone: real browser assertion accepted by the Monad contract.

## 15.4 Agent C - UI & verifier

PROMPT: Implement exactly the five frozen routes and LikenessLock design tokens using shadcn/Tailwind. Hash files locally. All status reads come from Monad. ConsentPassport is the hero component. Do not invent dashboards, tokens, extra routes, colors or Web3 decoration.

## 15.5 Integration rule

If an agent needs to change a shared interface after T+20, it must update the shared types/spec and explicitly notify the other owners. Silent interface drift is considered a build failure.

# 16. Demo Script & Judge Narrative

## 16.1 Three-minute live demo

| Time | Action | Line |
| --- | --- | --- |
| 0:00-0:20 | Show AI image/problem | “Provenance can tell us where content came from. We prove whether the registered subject credential authorized this exact use.” |
| 0:20-0:45 | Create passport | Upload -> fingerprint -> purpose/expiry -> 0/2 -> Monad tx. |
| 0:45-1:20 | Grant consent | Passkey prompt -> 1/2 -> optional Bob -> 2/2 VERIFIED. Point to tx/block. |
| 1:20-1:50 | Verify original | Upload original -> exact content hash -> green VERIFIED. |
| 1:50-2:10 | Tamper test | Upload edited copy -> no matching passport / mismatch. |
| 2:10-2:40 | Revoke | Passkey revoke -> tx -> upload original -> red INVALID/REVOKED. |
| 2:40-3:00 | Close | “Exact asset, exact purpose, exact expiry, authorized by a device credential and independently verifiable on Monad.” |

## 16.2 Judge objections

### Why blockchain?

The value is portable verification across platforms. The creator, social platform, brand, and verifier do not need to share one private database; they can independently check the same authorization state.

### Why Monad?

The MVP uses Monad's native P256 precompile at 0x0100, which makes on-chain verification of the cryptography used by passkeys practical and directly relevant to the user interaction.

### Does the passkey prove the person is actually the person in the image?

No. The MVP separates identity enrollment from authorization. It proves that the registered credential holder authorized this asset/purpose. Production can attach a KYC, talent agency, platform identity, or other verified enrollment source.

### Can revocation remove copies from the internet?

No. Revocation changes the authoritative consent state. A compliant platform or verifier can see that continued use is no longer authorized.

### Can a creator omit a depicted subject?

Yes; subject discovery is explicitly outside this five-hour MVP. The registry proves consent for declared subjects. Detection/identity binding is a future integration, not a claim of this prototype.

## 16.3 Defensible novelty wording

SAY THIS: We combine exact-content authorization, purpose/expiry binding, passkey/WebAuthn authorization, public on-chain verification, and live revocation in a Monad-native consent passport.

DO NOT SAY: We invented AI consent, we are first ever, passkeys prove a real-world identity automatically, or revocation deletes media.

# 17. Fallbacks, Risks & Kill Gates

| Risk / failure | Required fallback |
| --- | --- |
| WebAuthn -> contract verification not working by T+90 | Immediately fall back to browser-generated WebCrypto/Ox P256 device key and native P256 verification. Rename the demo language to “device-key authorization”; never call it a passkey. |
| OpenZeppelin WebAuthn encoding mismatch | Use the exact WebAuthnAuth struct fields returned by Ox metadata/signature and mirror the current OpenZeppelin WebAuthn tutorial shape. First test against a one-purpose verify function before re-integrating grant/revoke. |
| Vercel / RP ID mismatch | Create fresh passkeys on the final deployed HTTPS origin. Keep localhost as a fallback secure context. Never expect a credential created for one RP/domain to automatically work on another. |
| Relayer endpoint fails | Use an engineer-controlled EOA to submit the transaction directly. The user authorization is still the P256/WebAuthn assertion verified by the contract. |
| Two-subject demo is unstable | Use one subject: create -> approve -> verify -> tamper -> revoke -> verify fails. The core USP remains intact. |
| Explorer is slow | Read status directly with eth_call and show tx hash. Explorer link is supplementary. |
| RPC instability | Keep RPC URL in environment configuration and switch providers without code changes. |

## 17.1 P0 kill gate

T+90 DECISION: If full WebAuthn verification is not working, switch immediately to P256 device-key authorization. Do not consume the remaining hackathon on the same integration problem.

## 17.2 Demo resilience

Keep one-subject flow ready even if two-subject flow is the planned demo.

Keep original and edited files locally and pre-tested.

Keep transaction hashes/screenshots from a known-good run.

Record a full end-to-end screen video before judging.

Keep contract-read status visible even if explorer fails.

# 18. Definition of Done / Submission Checklist

☐ Web app is deployed to stable HTTPS URL.

☐ Contract is deployed to the correct Monad network.

☐ At least one real WebAuthn passkey works end-to-end (or fallback is honestly relabeled device-key).

☐ Original file hash is generated locally and passport is created on-chain.

☐ Grant transaction changes on-chain state.

☐ Original file shows VERIFIED when required consent is active.

☐ Edited file does not inherit the original authorization.

☐ Revoke transaction changes on-chain state.

☐ Original file shows INVALID after revoke.

☐ UI shows transaction hash and block evidence.

☐ No final-demo status is mocked.

☐ Relayer key is not in the browser bundle/repository.

☐ Core demo has been successfully rehearsed at least three times.

☐ Backup video exists.

☐ Team can answer identity-binding limitation without overclaiming.

SUBMISSION GATE: If the sequence passkey -> on-chain authorization -> verify -> tamper failure -> revoke -> verify failure works reliably, stop coding and submit.

# 19. Reference Sources & Implementation Notes

These references were checked while preparing the implementation specification. Coding agents should prefer the current upstream documentation if package APIs differ from the examples in this document.

| Source | URL / role | What it informs |
| --- | --- | --- |
| Monad Documentation - Precompiles | https://docs.monad.xyz/developer-essentials/precompiles | Confirms P256 verification at 0x0100 under EIP-7951, 160-byte input interface and 6900 gas; explicitly notes passkey/WebAuthn use cases. |
| Monad Documentation - Changelog / Chain Configs | https://docs.monad.xyz/developer-essentials/changelog | Lists mainnet chain id 143, testnet 10143, devnet 20143 and activation of EIP-7951. |
| OpenZeppelin Contracts - Cryptography / WebAuthn | https://docs.openzeppelin.com/contracts/5.x/api/utils/cryptography | Defines WebAuthn.verify, WebAuthnAuth structure and requireUV semantics; P256 verification support. |
| OpenZeppelin - WebAuthn Smart Accounts tutorial | https://docs.openzeppelin.com/contracts/5.x/learn/webauthn-smart-accounts | Shows client-to-contract WebAuthn signature encoding pattern. |
| Ox - WebAuthnP256 | https://oxlib.sh/api/WebAuthnP256 | Shows createCredential, sign, public key x/y, signature r/s and metadata fields challengeIndex/typeIndex/authenticatorData/clientDataJSON. |
| shadcn/ui | https://ui.shadcn.com/docs | Source-based UI component system selected for rapid agent implementation. |
| Monad Brand & Media Kit | https://www.monad.xyz/brand-and-media-kit | Reference for Monad-associated purple palette/brand alignment; product remains visually distinct. |